# Planning Logic

## Agile Planning Concepts

- Sprint → Fixed duration where team completes tasks.

- Epic → Large task divided into smaller tasks.

- Story → Small task under Epic.

- Story Point → Effort required for task (1,2,3,5).

### Story Point Scale

- Very Easy → 1

- Easy → 2

- Moderate → 3

- Difficult → 5

# Sprint 1 — Dataset Preparation & Model Development

## Dataset Collection (Epic 1)

- Collect Fruit Images (USN1) → 3

- Organize Dataset into Classes (Fresh / Spoiled) (USN2) → 2

- Split Dataset into Train & Test (USN3) → 2

## Data Preprocessing (Epic 2)

- Image Resizing (224×224) (USN4) → 3

- Data Augmentation using ImageDataGenerator (USN5) → 5

- Image Normalization (USN6) → 2

## Model Training (Epic 3)

- CNN Model Architecture Design (USN7) → 5

- Model Training using TensorFlow/Keras (USN8) → 5

- Model Evaluation & Accuracy Check (USN9) → 3

### Total Story Points in Sprint 1

= 3 + 2 + 2 + 3 + 5 + 2 + 5 + 5 + 3
= 30 Story Points

# Sprint 2 — Prediction System & Web Application

## Prediction System Development (Epic 4)

- Load Trained Model (USN10) → 2

- Image Upload Processing (USN11) → 3

- Fruit Classification Logic (USN12) → 5

- Fresh/Rotten Detection Logic (USN13) → 3

- Confidence Score Calculation (USN14) → 2

## Web Application Development (Epic 5)

- Flask Backend Setup (USN15) → 5

- HTML Interface Design (USN16) → 3

- CSS Styling (USN17) → 2

- Result Display UI (USN18) → 3

## Testing & Deployment (Epic 6)

- System Testing (USN19) → 3

- Bug Fixing & Optimization (USN20) → 5

### Total Story Points in Sprint 2

= 2 + 3 + 5 + 3 + 2 + 5 + 3 + 2 + 3 + 3 + 5
= 36 Story Points

# Total Story Points

Sprint 1 = 30
Sprint 2 = 36

Total Story Points = 30 + 36 = 66

# Velocity Calculation

Velocity = Total Story Points / Number of Sprints

Velocity = 66 / 2

✅ 33 Story Points per Sprint